## Slide 1
Travel Management App
Missing Features & Backend Blockers
Prepared for Engineering Handoff • March 2026

## Slide 2
Current Implementation Status
Step 1
API Client + Auth JWT + RBAC Guards [DONE]
Step 2
Traveler Flow (catalog → detail → subscription → tracking) [DONE]
Step 3
Manager Flow (CRUD travels + subscribers) [DONE]
Step 4
Admin Flow (users + notifications + payments) [DONE]
Step 5
Advanced Search (Elasticsearch filters) [DONE]
Step 6
Backlog (analytics, reviews, recommendations) [TODO]

## Slide 3
Can Be Built Now (Endpoints Exist, No UI Yet)
User Profile Page
• Edit profile → PUT /api/v1/users/me
• Change password → POST /api/v1/users/me/change-password
• Endpoint ready — only the UI page is missing
Manager — Payments per Travel
• View all payments for a travel → GET /api/v1/payments/travel/{travelId}
• Listed in manager spec but no page was built
• Endpoint ready — only the UI page is missing

## Slide 4
Blocked — Backend Endpoints Required
Admin Analytics Dashboard
No aggregation endpoints. Needs: /api/v1/admin/dashboard or equivalent.
Manager Analytics Dashboard
No aggregate endpoint. Needs revenue, traveler count, performance breakdown.
Reviews & Ratings
No review service at all. Needs a full review/report microservice + REST controllers.
Recommendations (Neo4j)
rec-service exists but has ZERO REST controllers. Needs /api/v1/recommendations/me.

## Slide 5
Summary Table
Feature
Backend Endpoint
Frontend UI
Status
Profile edit + change password
Exists
Not built
Build now
Manager payments view
Exists
Not built
Build now
Admin analytics dashboard
Missing
Not built
Backend needed
Manager analytics dashboard
Missing
Not built
Backend needed
Reviews & ratings
Missing
Not built
Backend needed
Recommendations (Neo4j)
Missing
Not built
Backend needed

## Slide 6
Backend Action Items
1
Expose Admin analytics endpoint
Aggregate revenue, top managers, monthly activity — e.g. GET /api/v1/admin/dashboard
2
Expose Manager analytics endpoint
Aggregate revenue + traveler count per manager — e.g. GET /api/v1/manager/dashboard
3
Implement Review service
New microservice with controllers for POST /reviews, GET /reviews/travel/{id}, report endpoint
4
Implement Recommendation REST controllers
rec-service already exists in architecture — add controllers for GET /api/v1/recommendations/me